## Slide 1: Sprint Review
S44
For: Nasdaq Private Market
2023-12-20

## Slide 2: Agenda
Executive Summary
How We Performed
What We Delivered
Risks & Challenges
Q&A
Next Steps

## Slide 3: Executive Summary We delivered 62 tickets
Sprint S44 was about
  Bugfixing
  Small improvements
  Continuing on Investor+
  Specification check (if code and specification are aligned)
  From Design perspective
  From API perspective

## Slide 4: How We Performed We delivered 62 tickets in worth of 50 SP in this sprint
QA has closed 80~ tickets
  Including tickets from current and previous sprint
  ~10% re-open rate

## Slide 5: What We Delivered Improvements & Investor+
Investor+
  Portfolio import - changes
    Finished edit holding drawer
    Finished marks drawer
    Added animation for finalise import job
Other improvements
  SM
    Inventory - layout optimisation
    Support edit for IOI
    Company Overview - New chart for Investment tab
  INV WS
    Onboarding / Account Setup - Show card if the individual account already exists for the selected brokerage firms

## Slide 6: Risks & Challenges Risk that affects production support
Not finalised and accepted FE rollout plan!
Not finalised and accepted level of support OAK’S should do
Missing release management
  How often we are going to release
  Code freeze (at least 3 days) + dedicated time for QA
  How to be in sync with all the teams (NPM API, NPM FE, MTM, Venus, …)
FE handover is not completed (we need another 2-3 sessions)

## Slide 7: Next Steps Next steps to mitigate risks and challenges
Product is involved in planning and delivery
  We are working together on realistic roadmap
Production support
  We are going to restart knowledge sharing between OAK’S LAB and NPM FE engineers
  We are going to assign tickets to NPM FE engineers from January